## Slide 1: Change Agent Network October Touchpoint
October 22, 2021

## Slide 2: October Agenda
Welcome 10:00 am - 10:05 am
BrightPath Project Updates & Activities 10:05 am – 10:10 am
Celebrate 10:30 am – 10:40 am
Q&A/Closing 10:40 am - 11:00 am
2
CAN Do Checklist & Activities 10:25 am – 10:30 am
2
BrightPath Agency Pulse Assessment 10:10 am – 10:25 am
1
2
3
4
5
6

## Slide 3: CAN Administrative Tasks & Reminders
3
Please remember to manage the monthly change agent activities for your respective agency.
Change Agent Tracker Track your activity for communications and activities in the CAN Tracker on SharePoint.
BrightPath Feedback Collect feedback from agency colleagues and submit via the feedback form.

## Slide 4: BrightPath Project Milestones
Conduct
Unit Testing
Develop Testing Stage
Milestone Risk Assessment
Deliver Customer Confirmation Sessions
Finalize Change
Impact Deliverable
Conduct User Acceptance Testing
Finalize Training Plan and Curriculum
Conduct Tenant Testing
7/5-8/6
6/4-10/28
8/9-9/3
9/30
11/8-3/1
2/9-4/7
11/19
Below are key BrightPath milestones prior to Workday go-live midyear 2022.
Plan Architecture Configure & Prototype Test Deploy
Nov 2020–Jan 2021 jAN 2021-MAY 2021 May 2021-Oct 2021 Oct 2021-APR 2022 apr 2022-July 2022
we are here
DEMO
4

## Slide 5: Initial Agency Assessment Report
Establish audience-specific baselines to measure improvements in readiness over time
The BrightPath Agency Pulse Assessment will track the movement of workforce sentiment along the adoption curve over the course of the BrightPath project with results shared by the Change Agent Network.
Track workforce sentiment, awareness, attitudes and level of engagement as stakeholder groups prepare to adopt Workday
Gauge the effectiveness of initial organizational change management (OCM) efforts to prepare the State of Oklahoma workforce to adopt Workday
Analysis & Distribution
Objectives
  The OCM Team analyzed and assessed results to identify trends, areas of success and opportunities
  The OCM Team prioritized and created a plan to prepare impacted audiences based on key findings
  Change agents share the Assessment results with agency colleagues via email
  Change agents host Office Hours to talk with agency colleagues and answer questions about the Assessment and BrightPath

## Slide 6: BrightPath Pulse Assessment Dashboard
“Have a training that shows specifically what the employee will be doing. Going step by step in the process.”
Response Rates
Readiness by Role
17% response rate*
77% of agencies participated
2,067 open-ended responses
3.
1.8
Employee Readiness
6,088 responses
“I have no idea what BrightPath is, what it's about or it's purpose. Why are we doing it?”
6
Chart: 
Chart: 
| strongly agree | strongly disagree | somewhat disagree | neutral | somewhat agree
Sales | 2203 | 1262 | 1117 | 4629 | 2965
Awareness
Communications
Leadership
Organization Readiness
Strongly Disagree
Somewhat Disagree
Neutral
Somewhat Agree
Strongly Agree
1
2
4
5
3
Chart: 
| strongly agree | strongly disagree | somewhat disagree | neutral | somewhat agree
Sales | 5105 | 1849 | 1559 | 9496 | 6343
Chart: 
| strongly agree | strongly disagree | somewhat disagree | neutral | somewhat agree
Sales | 3013 | 4878 | 3723 | 6482 | 6256
Chart: 
| strongly agree | strongly disagree | somewhat disagree | neutral | somewhat agree
Sales | 1428 | 1562 | 1398 | 5006 | 2782
Employee
3.2
Manager
3.3
Sr. Manager
3.5
Exec Leader
3.9
Executive Leader
Senior Manager
Manager
Employee
72%
21%
5%
2%
*Based on employee population of 34,942
Participation
Employee Engagement
64%
7%
10%
2%
<1%
Cohort B
17%
Cohort A
Cohort C
Cohort D
Cohort E
Cohort F
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)

## Slide 7: Overall Response Cadence
Chart: 
| 44449 | 44450 | 44451 | 44452 | 44453 | 44454 | 44455 | 44456 | 44457 | 44458 | 44459 | 44460 | 44461 | 44462 | 44463 | 44464 | 44465 | 44466 | 44467 | 44468 | 44469 | 44470
Series 1 | 83 | 3 | 3 | 713 | 486 | 155 | 470 | 334 | 3 | 10 | 98 | 593 | 264 | 156 | 49 | 17 | 3 | 740 | 549 | 241 | 162 | 18
Change agents sent three emails to agency colleagues inviting and reminding them to complete the assessment by September 30, 2021.
Assessment reminder email sent
Assessment link sent

## Slide 8: Cohorts A & B
Career and Technology Education
Commerce Dept.
Corrections Dept.
Environmental Quality Dept.
Health Department
Human Services Department
Juvenile Affairs Office
Labor Dept.
Mental Health and Substance Abuse Services
Military Department
Office of Management and Enterprise Services
Public Safety
Rehabilitation Services Department
Transportation Dept.
Wildlife Conservation Dept.
Cohort A
Cohort B
Agriculture Food and Forestry
Bureau of Investigation
Bureau of Narcotics
Corporation Commission
Educational Quality and Accountability Office
Educational Television Authority
Employment Security Commission
Health Care Authority
Historical Society
Indigent Defense System
Public Employees Retirement System
Tax Commission
Tourism and Recreation
Cohort A agencies are defined by agency size or existing/known complexities that could drive core requirements of the overall design of Workday. Cohort B agencies are defined as medium to large agency size, include mostly in-house functions, have large groups of seasonal workers, and have mass hiring.

## Slide 9: Cohorts C & D
Chief Medical Examiner Officer
Conservation Commission
Emergency Management Dept.
JD McCarty Center
Turnpike Authority
Veterans Affairs
Water Resources Board.
Cohort C
Cohort D
Accountancy Board
Aeronautics Commission
Alcoholic Bev. Laws Enforce (ABLE)
Architects Board
Arts Council
Banking Dept.
Behavioral Health License Board
Center for Science/Tech
Commission on Children and Youth
Commissioners of the Land Office
Consumer Credit Commission
Law Enforcement & Training Council
Education Department
Election Board
Firefighters Pension & Retirement
Horse Racing Commission
Law Enforcement Retirement
Legislative Services Bureau
Libraries Dept.
Lottery Commission
LP Gas Res, Mrkt. & Safety Commission
Medical Licensure & Supervision Board
Mines Dept.
Multiple Injury Trust Fund
Nursing Board
Osteopathic Examiners Board
Pardon and Parole Board
Pharmacy Board
Physician Manpower Training
Police Pension and Retirement Board
School of Science and Math
Securities Department
State Fire Marshal
Teachers Retirement System
Used Motor Vehicles and Parts
Workers Comp Commission
Cohort C agencies are defined by agencies operating 24/7, field operations, limited access to technology today and WD ID/HCM FTE only. Cohort D agencies are defined by agencies with less than 50 employees, and small agencies utilizing Shared Services and includes office workers.

## Slide 10: Cohorts E & F
Attorney General
Auditor and Inspector
Governor
House of Representatives
Insurance Department
Secretary of State
State Senate
Treasurer
Cohort E
Cohort F
District Courts
Supreme Court
Cohort E agencies are defined by agencies with elected officials, the Office of the Governor and Legislature. Cohort F agencies are defined by agencies with Judicial responsibilities.

## Slide 11: Employee Readiness
Role and Cohort

## Slide 12: Employee Readiness: By Role
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)
Change Dimension
Awareness
Communications
Leadership
Org Readiness
Manager
1,260
3.3
Sr Manager
318
3.5
Exec Leader
119
3.9
Employee
4,391
3.2
Average Score
Overall employee readiness for the Workday implementation is positive. Executive leaders are the most prepared to adopt the new system.
Number of responses

## Slide 13: Employee Readiness: By Cohort
Change Dimension
Awareness
Communications
Leadership
Org Readiness
Cohort C
602
Cohort B
1,021
Cohort A
3,899
Cohort D
418
Cohort F
4
Cohort E
146
3.4
3.5
3.1
3.4
Average Score
3.8
3.7
2.8
3.0
3.3
3.4
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)
3.3
3.4
3.6
3.7
3.1
3.2
3.5
3.6
3.1
3.2
3.5
3.6
3.5
3.5
3.8
3.8
3.4
3.8
3.9
4.1
Agency cohorts are similar in employee readiness across the change dimensions with some nuances across the agencies with larger employee base and more complex configuration.
Number of responses

## Slide 14: Change Dimension: Leadership
Readiness Score by Cohort
Readiness Score by Role
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)
14
Readiness Response Score Tracking |  | 
Theme | Score | What This Score Means
Q5: Leader Transparency | 3.0 | Leaders feel they are transparent and while employees trust leadership, they are unsure about BrightPath details and how they will be impacted.
Q6: Leadership Supports Project | 3.7 | While executive leaders feel confident in their investment in the BrightPath project, employees and managers are unsure.
3.4
Manager
3.7
Sr. Manager
Exec Leader
4.1
3.3
Employee
Cohort A
Cohort B
Cohort C
Cohort D
Cohort E
Cohort F
3.3
3.6
3.5
3.5
3.8
3.9

## Slide 15: Change Dimension: Awareness
Readiness Response Score Tracking |  | 
Theme | Score | What This Score Means
Q3: Project Awareness | 3.2 | Employees lack of a strong understanding of the BrightPath project, its purpose and timing.
Q4: Understand how Project Supports State-Wide Goals | 3.1 | Employees have a moderate level of understanding about upcoming changes and whether a new HCM system will bring job efficiencies.
Q9: Know Where to Locate Resources | 2.7 | Employees are uncertain about knowing where to find BrightPath information or how to find answers to questions for the upcoming changes and timing of implementation.
Q14: Understand Change Agent Network Purpose | 2.8 | Individuals are not familiar, nor do they understand the purpose of the Change Agent Network.
15
Readiness Score by Cohort
Readiness Score by Role
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)
3.0
Manager
3.3
Sr. Manager
Exec Leader
3.7
2.9
Employee
Cohort A
Cohort B
Cohort C
Cohort D
Cohort E
Cohort F
2.8
3.3
3.1
3.1
3.5
3.4

## Slide 16: Change Dimension: Org Readiness
16
Readiness Response Score Tracking |  | 
Theme | Score | What This Score Means
Q7: Agency Readiness & Successful Adoption Processes | 3.8 | Employees have a sense of confidence in their agency colleague’s ability to manage the upcoming changes.
Q8: Understand there will be new polices and processes | 3.8 | Employees are confident in their ability to manage upcoming changes but are uncertain on whether training will be adequate and delivered in a timely manner.
Q15: Supportive of Implementation | 3.5 | While awareness of BrightPath is low, employees are overall supportive of implementing Workday.
Q16: Feel a Personal Investment for Project | 3.1 | Individuals, especially at the Employee level, do not have strong investment in the success of BrightPath.
Readiness Score by Cohort
Readiness Score by Role
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)
3.6
Manager
3.8
Sr. Manager
Exec Leader
4.1
3.5
Employee
Cohort A
Cohort B
Cohort C
Cohort D
Cohort E
Cohort F
3.4
3.7
3.6
3.6
3.8
4.1

## Slide 17: Change Dimension: Communications
17
Readiness Response Score Tracking |  | 
Theme | Score | What This Score Means
Q10: BrightPath Comms are Helpful | 3.0 | Leadership feels BrightPath communications are effective, but employees and managers are unsure.
Q13: Effective Feedback Mechanisms | 3.2 | Respondents are neutral about having access to channels or the ability to provide feedback for the BrightPath project.
Readiness Score by Cohort
Readiness Score by Role
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)
3.1
Manager
3.3
Sr. Manager
Exec Leader
3.5
3.1
Employee
Cohort A
Cohort B
Cohort C
Cohort D
Cohort E
Cohort F
3.0
3.4
3.2
3.2
3.5
3.8

## Slide 18: BrightPath Communications
Q11: My primary source of information about the Workday implementation comes from:
Q12: What additional channels do you prefer to receiving communications?
Chart: 
| Digital or In-person meeting | Direct email | Printed materials | HR/Shared Services | Word-of-mouth | Yammer | SharePoint
Series 1 | 10 | 4 | 3 | 14 | 2 | 3 | 3
Chart: 
| Category 1
Agency email | 4979
Agency internal website | 907
Agency colleagues | 606
CAN | 188
My manager | 1654

## Slide 19: Engagement Curve
Engagement Curve

## Slide 20: Engagement Curve
unaware/aware
understanding
buy-in
commitment
ownership
Score 1-2
monitor
Degree of Commitment
Time
Individuals are not aware of the Workday implementation or have heard about the Workday implementation scope and are loosely neutral or supportive
Individuals have a basic understanding of the scope, timeline, and objectives of Workday implementation
Individuals understand Workday and are supportive of the program’s scope, timeline, and objectives
Individuals feel a personal stake in the success of the Workday implementation
Individuals are fully engaged and feel responsible for a successful implementation of Workday
High
Employee
Exec Leader
Manager
Sr. Manager
KEY
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)
The purpose of the engagement curve is to track individual stakeholder group progress along the engagement curve over the course of the BrightPath project.​

## Slide 21: Engagement Curve: Readiness by Role
Ownership: I feel personally invested in the success of the Workday implementation at the State of Oklahoma.
Awareness: I am aware of the BrightPath project’s purpose. ​
Commitment: I support the Workday implementation at the State of Oklahoma.​
Understanding: I understand there will be new policies, processes, and a new HCM system (Workday) as a result of the BrightPath project. ​
Buy-in: I understand how implementing Workday fits into the State of Oklahoma’s goals to improve its HR systems and processes for its’ employees. ​
Executive leaders are the most engaged with the remaining roles following suite based on level. All roles will continue to be monitored prior to go live
3.2
3.8
3.1
3.5
3.1
Exec Leader
Sr Manager
Manager
Employee
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)

## Slide 22: Engagement Curve by Cohort
Change Dimension
Cohort C
600
Cohort B
1,021
Cohort A
3,899
Cohort D
418
Cohort F
4
Cohort E
146
3.4
3.6
3.2
3.4
Average Score
3.9
3.7
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)
Aware
3.0
3.5
3.3
3.3
3.7
3.5
Understanding
3.7
3.9
3.9
4.1
4.3
Buy-in
3.0
3.4
3.2
3.3
3.6
3.8
Commitment
3.4
3.6
3.5
3.6
3.7
4.0
Similar to employee readiness, all cohorts are appropriately located along the engagement curve in comparison to the current project stage.
Ownership
3.0
3.2
3.2
3.1
3.3
3.8
4.0

## Slide 23: Poll Everywhere Instructions
To participate in the polls during the meeting today, change agents can visit the URL or text to submit their response to the questions. Results will be rendered in real-time.
https://pollev.com/carolynhayni789
Text carolynhayni789 to 22333
23

## Slide 24: Question – Poll Everywhere
What is one word to describe your reaction to seeing the initial BrightPath Agency Pulse Assessment results?
Word cloud results
24

## Slide 25: CAN Do Checklist
October 2021
25

## Slide 26
“CAN Do” Checklist
October 2021
Activity | Description |  | Time Commitment | Date
MEETINGS TO ATTEND |  |  |  | 
N/A |  |  |  | 
CHANGE AGENT ACTIVITIES |  |  |  | 
BrightPath Agency Pulse Assessment Results Email |  | Send email with Agency Pulse Assessment results to agency colleagues | .5 hour | 10/27
Office Hours Email + Guide |  | Identify days and times for office hours to communicate with agency colleagues | 1 to 3 hours | 10/27 + beyond
ONGOING |  |  |  | 
Agency Feedback | Submit feedback/insights about the BrightPath project collected from agency colleagues | Submit feedback/insights about the BrightPath project collected from interactions with agency colleagues | .5 to 1 hour | ongoing
October Topics:
BrightPath Agency Pulse Assessment
CAN Office Hours
26

## Slide 27: Change Agent Office Hours
27

## Slide 28: Change Agent Office Hours
Change agents will hold office hours (digitally and in-person as applicable) to provide a forum for employees to ask questions about the Workday implementation.
How it Works:
Change agent(s) gather employees from their respective agencies (i.e., send an Outlook invite)
Virtually or in-person, hold an informal meeting where your fellow agency colleagues can ask questions and engage in dialogue about the BrightPath Project to continue to raise awareness about the Workday implementation
Change agents are responsible for determining the any follow-up action items from the office hours and communicating with agency colleagues as appropriate

## Slide 29: Change Agent Office Hours
Office Hours FAQ
Change agents will hold office hours (digitally and in-person as applicable) to provide a forum for employees to ask questions about the Workday implementation.
What if there is a question that I don’t know the answer to?
Remember that you can always take down the name and contact information of the individual asking the question and let them know that you will get back to them. Reach out directly to Nick Garner or email brightpath@omes.ok.gov
What information can I refer to when conducting office hours?
Use the CAN SharePoint page and BrightPath website as a resource! The SharePoint page includes BrightPath materials that include project details. The website includes an FAQ page, project videos and the project timeline.
Where should I direct someone who wants to learn more about the BrightPath project?
Direct employees to the BrightPath website and encourage them to explore to learn more. You can also send them copies of the BrightPath talking points.
What if someone expresses negativity or concern about the BrightPath project?
If someone feels negatively about the BrightPath project, it is important to listen to their concerns and validate their feelings- change can be overwhelming! As you engage in dialogue with the individual, share information about Workday benefits and the case for change, why Workday is being implemented and the positive changes that will result from the implementation.
Kick off with a quick overview of the BrightPath project, who you are and the purpose of the Change Agent Network
We recommend a flexible format where your colleagues can drop in and ask questions verbally or via the chat
 Remember to record the names of the individuals who attend office hours so that you can follow-up if needed
 Emphasize that you are a resource for the workforce at your agency to assist with the transition to Workday
 Highlight the case for change – why the state is implementing Workday, key benefits of Workday
The Format

## Slide 30: BrightPath Feedback Management
30
Sentiment | Response
Positive | BrightPath is an exciting project for the State of Oklahoma Workday will streamline and enhance HR services for state employees, managers, and HR Workday will modernize HR processes, policies and improve the user experience for employees
Neutral | When an organization undertakes a large-scale initiative, employees are impacted and may experience fear and/or frustration The change management team and CAN are here to support employees and answer questions Change agents educate their colleagues about the changes and benefits of a new system
Negative | Employees can disengage early in the project as they may feel unsupported or powerless when it comes to navigating the upcoming changes Change agents collect feedback and provide insights about agency readiness to the change management team The change management team will measure employee sentiment throughout the project to optimize change management activities and communications to support employees throughout their transition to Workday
Employees will experience a range of emotions and feelings about the transition to Workday throughout the project and need to feel supported and heard by leadership, BrightPath project team and Change Agent Network.

## Slide 31: Workday Benefits
Simplified Employee Experience
Employees will spend less time navigating between systems
Accessibility
Employees working across the state and agencies will have a more consistent, simplified experience
Robust Data
Data quality will be improved and provide transparency in terms of spans, layers and levels
Centralized Records
Workday provides a single source of truth for employee data to be leveraged enterprise-wide
Mobile Capabilities
Employees and People Leaders can execute more transactions on-the-go
Reduced Risk
Streamlined systems, data and integrations enable us to reduce compliance risk
Increased Data Access
Employees and People Leaders have increased access to data to make decisions
Enhanced User Interface
Workday offers a more user-friendly interface, making it easier to get work done
Reduced Administrative Burden
People Leaders will have a one-stop-shop for most transactions
31
Core HCM
Compensation
Benefits
Absence Management/ Time Tracking
Talent / Performance
Payroll
Recruiting
Learning
HCM Systems to be replaced by Workday
Workday will replace seven HCM systems and provide multiple benefits for the state of Oklahoma and employees.

## Slide 32: Celebrate!
32
Sent all BrightPath Assessment Emails
Conservation Commission
Corrections Department
Employment Security Commission
Human Services Department
Indigent Defense System

## Slide 33: Celebrate!
33
Completed all BrightPath Activities
Agriculture Food & Forestry
Banking Department
Career & Technology Education
Chief Medical Examiner
Commerce Department
Conservation Commission
Consumer Credit Commission
Corporate Commission
Corrections Department
Educational Quality & Accountability
Educational Television Authority
Emergency Management Department
Employment Security Commission
JD McCarty Center
Public Employees Retirement System
Rehabilitation Services Department
Secretary of State
Tax Commission
Tourism & Recreation
Transportation Department
Turnpike Authority

## Slide 34: Q&A
What questions do you have?
34

## Slide 35: Appendix

## Slide 36: Agency Pulse Assessment Questions
36
# | Question
Demographics: Agency affiliation and role within agency | 
1 | I feel that State of Oklahoma leadership is transparent about the changes that will take place as a result of the Workday implementation.
2 | I believe that my agency leadership is supportive of the BrightPath project’s work to implement a new human capital management system (HCM), Workday, at the State of Oklahoma.
Responses are evaluated on a Likert Scale from 1 to 5:
Strongly Disagree | Somewhat Disagree | Neither Agree nor Disagree | Somewhat Agree | Strongly Agree
1 | 2 | 3 | 4 | 5
Change Readiness Dimensions​*
Leadership
Awareness
Organization Readiness
Communications​
Engagement Curve
*Change readiness dimensions will not be visible to assessment participants.
Quarterly Agency Pulse Assessments measure attitudes, perceptions and level of Implementation engagement demonstrated by those who are involved in the change at the State of Oklahoma.

## Slide 37: Agency Pulse Questions cont.
37
# | Question
3 | I am aware of the BrightPath project’s purpose. (Unaware/Aware)
4 | I understand how implementing Workday fits into the broader goal at the State of Oklahoma to improve its HR systems and processes for its state employee workforce.​ (Buy-in)
5 | I know where to locate BrightPath resources and how to find answers to my questions.
6 | I understand the purpose of the Change Agent Network (CAN).
Responses are evaluated on a Likert Scale from 1 to 5:
Strongly Disagree | Somewhat Disagree | Neither Agree nor Disagree | Somewhat Agree | Strongly Agree
1 | 2 | 3 | 4 | 5
Change Readiness Dimensions​*
Leadership
Awareness
Organization Readiness
Communications​
Engagement Curve
*Change readiness dimensions will not be visible to assessment participants.

## Slide 38: Agency Pulse Questions cont.
38
# | Question
7 | I understand there will be new policies, processes, and a new HCM system (Workday) as a result of the BrightPath project. (Understanding)
8 | Overall, I feel confident that my agency colleagues can successfully adopt the changes associated with the Workday implementation.
9 | What more can the BrightPath project team do to help employees successfully adopt the changes associated with the Workday implementation?
10 | I support the Workday implementation at the State of Oklahoma. (Commitment)
11 | I feel personally invested in the success of the Workday implementation at the State of Oklahoma. (Ownership)
Responses are evaluated on a Likert Scale from 1 to 5:
Strongly Disagree | Somewhat Disagree | Neither Agree nor Disagree | Somewhat Agree | Strongly Agree
1 | 2 | 3 | 4 | 5
Change Readiness Dimensions*​
Leadership
Awareness
Organization Readiness
Communications​
Engagement Curve
*Change readiness dimensions will not be visible to assessment participants.

## Slide 39: Agency Pulse Questions cont.
39
 | Question
12 | The BrightPath project communications that I have received to-date are helpful.
13 | My preferred resource for agency updates and information is: (Dropdown: agency-specific email, agency-specific internal website, peers, Change Agent Network, my manager, BrightPath team member).
14 | Please list other preferred methods of communication. (Free response)
15 | I believe there are effective mechanisms in place for me to provide feedback regarding BrightPath.​
Responses are evaluated on a Likert Scale from 1 to 5:
Strongly Disagree | Somewhat Disagree | Neither Agree nor Disagree | Somewhat Agree | Strongly Agree
1 | 2 | 3 | 4 | 5
*The change readiness dimensions will not be visible to the assessment participants.
Change Readiness Dimensions​
Leadership
Awareness
Organization Readiness
Communications​
Engagement Curve

## Slide 40: Cohort A Participation
Chart: 
| Corrections Dept. | Environmental Quality Dept. | Health Care Authority | Health Department | Human Services Department | Juvenile Affairs Office | Mental Health and Substance Abuse Services | Military Department | Office of Management and Enterprise Services | Public Safety | Rehabilitation Services Department | Tax Commission | Tourism and Recreation | Transportation Dept.
Column1 | 386 | 219 | 245 | 529 | 809 | 191 | 159 | 65 | 203 | 9 | 188 | 245 | 55 | 596
Cohort A agencies are defined by agency size or existing/known complexities that could drive core requirements of the overall design of Workday.

## Slide 41: Engagement for Cohort A
Cohort A is appropriately located along the engagement curve in comparison to the current project stage.
Career and Technology Education
Commerce Dept.
Corrections Dept.
Environmental Quality Dept.
Health Department
Human Services Department
Juvenile Affairs Office
Labor Dept.
Mental Health and Substance Abuse Services
Military Department
Office of Management and Enterprise Services
Public Safety
Rehabilitation Services Department
Transportation Dept.
Wildlife Conservation Dept.
aware
understanding
buy-in
commitment
ownership
Degree of Commitment
Time
3.2
Assessment Participating Agencies
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)

## Slide 42: Cohort B Participation
Chart: 
| Agriculture Food and Forestry | Bureau of Investigation | Bureau of Narcotics | Career and Technology Education | Commerce Dept. | Corporation Commission | Educational Quality and Accountability Office | Educational Television Authority | Employment Security Commission | Health Department | Historical Society | Indigent Defense System | Labor Dept. | Public Employees Retirement System
Column1 | 80 | 108 | 32 | 73 | 23 | 311 | 6 | 13 | 296 | 530 | 1 | 23 | 18 | 34
Cohort B agencies are defined by medium to large agency size, include mostly in-house functions, have large seasonal workers or as needed and experience mas hiring

## Slide 43: Engagement for Cohort B
Agriculture Food and Forestry
Bureau of Investigation
Bureau of Narcotics
Corporation Commission
Educational Quality and Accountability Office
Educational Television Authority
Employment Security Commission
Health Care Authority
Historical Society
Indigent Defense System
Public Employees Retirement System
Tax Commission
Tourism and Recreation
aware
understanding
buy-in
commitment
ownership
Degree of Commitment
Time
Cohort B is appropriately located along the engagement curve in comparison to the current project stage.
3.6
Assessment Participating Agencies
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)

## Slide 44: Cohort C Participation
Chart: 
| Chief Medical Examiner Officer | Conservation Commission | Emergency Management Dept. | JD McCarty Center | Turnpike Authority | Veterans Affairs | Water Resources Board
Column1 | 27 | 33 | 39 | 73 | 229 | 147 | 52
Cohort C agencies are defined by agencies operating 24/7, field operations, limited access to technology today and WD ID/HCM FTE only.

## Slide 45: Engagement for Cohort C
Chief Medical Examiner Officer
Conservation Commission
Emergency Management Dept.
JD McCarty Center
Turnpike Authority
Veterans Affairs
Water Resources Board
aware
understanding
buy-in
commitment
ownership
Degree of Commitment
Time
Cohort C is appropriately located along the engagement curve in comparison to the current project stage.
3.4
Assessment Participating Agencies
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)

## Slide 46: Cohort D Participation
Chart: 
| Agriculture Food and Forestry | Bureau of Investigation | Bureau of Narcotics | Career and Technology Education | Commerce Dept. | Corporation Commission | Educational Quality and Accountability Office | Educational Television Authority | Employment Security Commission | Health Department | Historical Society | Indigent Defense System | Labor Dept. | Public Employees Retirement System
Column1 | 80 | 108 | 32 | 73 | 23 | 311 | 6 | 13 | 296 | 1 | 1 | 23 | 18 | 34
Cohort D agencies are defined by agencies with less than 50 employees, and small agencies utilizing Shared Services and includes office workers.

## Slide 47: Engagement for Cohort D
Accountancy Board
Aeronautics Commission
Alcoholic Bev. Laws Enforce (ABLE)
Architects Board
Arts Council
Banking Dept.
Behavioral Health License Board
Center for Advancement of Science/Tech
Commission on Children and Youth
Commissioners of the Land Office
Consumer Credit Commission
Law Enforcement & Training Council
Education Department
Election Board
Firefighters Pension & Retirement
Horse Racing Commission
Law Enforcement Retirement
Legislative Services Bureau
Libraries Dept.
Lottery Commission
LP Gas Res, Mrkt. & Safety Commission
Medical Licensure & Supervision Board
Mines Dept.
Multiple Injury Trust Fund
Nursing Board
Osteopathic Examiners Board
Pardon and Parole Board
Pharmacy Board
Physician Manpower Training
Police Pension and Retirement Board
School of Science and Math
Securities Department
State Fire Marshal
Teachers Retirement System
Used Motor Vehicles and Parts
Workers Comp Commission
aware
understanding
buy-in
commitment
ownership
Degree of Commitment
Time
Cohort D is appropriately located along the engagement curve in comparison to the current project stage.
3.4
Assessment Participating Agencies
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)

## Slide 48: Cohort E Participation
Chart: 
| Attorney General | Auditor and Inspector | District Attorney's Council | Insurance Department | Secretary of State
Column1 | 2 | 61 | 5 | 73 | 5
Cohort E agencies are defined by agencies with elected officials, the Office of the Governor and Legislature.

## Slide 49: Engagement for Cohort E
Attorney General
Auditor and Inspector
Governor
House of Representatives
Insurance Department
Secretary of State
State Senate
Treasurer
aware
understanding
buy-in
commitment
ownership
Degree of Commitment
Time
Cohort E is appropriately located along the engagement curve in comparison to the current project stage.
3.7
Assessment Participating Agencies
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)

## Slide 50: Cohort F Participation
Chart: 
| Behavioral Health License Board | License Social Workers Board | Multiple Injury Trust Fund | Workers Comp Commission Existing Claims
Column1 | 1 | 1 | 1 | 1
Cohort F agencies are defined by agencies with Judicial responsibilities.

## Slide 51: Engagement for Cohort F
District Courts
Supreme Court
aware
understanding
buy-in
commitment
ownership
Degree of Commitment
Time
Cohort F is appropriately located along the engagement curve in comparison to the current project stage.
3.9
Assessment Participating Agencies
Address (0.0 – 2.49)
Monitor (2.5 – 3.99)
Ready (4.0 – 5.0)