| Proposal Name: Development of a Flooding Monitoring station and Sensors Evaluation. |  |  |
| --- | --- | --- |
| STIC/State Name: Oklahoma | FY: 2020 |  |
| Innovation: (Describe the innovation that the state is looking to implement on a statewide basis including the purpose and benefit to the state.) This is a proposal to develop a road weather station to detect potential of floods using Smart system. Multiple factors contribute to the flooding of roads. One factor is the amount of rain falling in a short period of time. Another factor is the location of the road way with respect to nearby creeks and water streams. Current and available commercial flood detection systems may employ weather stations combined with road sensors, radars or cameras. Weather station is used to measure amount and rate of falling rain. Road sensors and radars are used to measure whether the road under surveillance is covered with water. On other hand, cameras are used to view and confirm flooding when it occurs. The installation will flash a light indicating to motorists a flooded road/area. Recent developments in Artificial Intelligence (AI) and Machine Learning (ML) algorithms are emerging to solve problems, by providing solutions or decisions based completely on data. This proposal would investigate the possibility of implementing AI and ML algorithms with inexpensive weather monitoring solution to predict and detect roadway flooding. The main objective of this project is to deploy two rain/flood monitoring stations to collect enough data to build AI or ML based models to predict and detect roadway flooding. The PI will be examined data collected by various sensors and evaluate the data for the development of accurate models. |  |  |
| Description of the Proposed Work: (Describe the scope of work that is to be completed with this funding request, whether this is a complete project or part of a larger phased project, how it will have a statewide impact in making the innovation a standard practice in your state. Only include work that is eligible for STIC Incentive funding. This proposed Project seeks to obtain the following objectives for: - Study and compare of commercial products used for flood detection. Example of the devices: optical rain rate sensor, ultrasonic, radar, camera, etc. - Install two monitoring stations at two locations with the highest flooding rates. - Examine the topographical map of the two locations to identify close by creeks and water streams. - Collect data from all the installed sensors - Collect weather data NWS localized to the two installation sites. - Evaluate and relate NWS localized data to those collected by each site. - Investigate various ML schemes for model implementation of the sensory data collected per sensor. - Develop prediction models that uses individual sensory data (rain gauge, radar, NWS data, or road sensor, etc.) and evaluate accuracy. - Develop predication models that uses combined sensory data (rain gauge with radar, or rain gauge with optical sensor, etc. ) and evaluate accuracy. - Select the model with highest accuracy to predict and detect flooding or roadways. |  |  |
| End Product: (Identify what the final deliverable will be when the project is complete. Include the Expected Outcomes, Benefits and/or Results) The research team will construct a station to evaluate various solutions and sensors available in the market for flooding detection and monitoring. The deployment site will be selected one of the 15 sites that ODOT identified for repeat foolding locations. |  |  |
| Proposal Schedule: (Anticipated start date and when will product be delivered? The anticipated project schedule is required. The schedule should show how the work will be advanced in the fiscal year for which the funds are being requested, and the anticipated completion date of the work. This should directly reference each line item in the cost estimate. Applications should only be submitted for projects that are ready to advance if the minimum partial funding request is met.) The evaluation station will be completed in one year. |  |  |
| Champion(s): (Who will be reporting progress on this work to the state STIC? Progress Reports are to be provided to FHWA every 6 months, with a Final Report at conclusion of work.) Mr. Alan Stevenson, Maintenance Division |  |  |
| Estimated Total Cost: | Amount of STIC Funds Requested: | $100,477 |
| Estimated Total Cost/Budget Breakdown: (Provide a cost estimate that is reflective of the total cost of the proposed work by line item. Each line item should be associated with a completed task, deliverable, or outcome that contributes to the completed funding request. In the event that partial funding is available, this information will aid in the development of funding recommendations and provide the applicant the opportunity to fully complete individual components of the funding request. If the applicant is willing to accept partial funding of the request then that should be indicated as well.) |  |  |
| Source of Other Funds or Sponsors: (20% match required. Indicate the amounts and sources of any private or other public funding and/or third party in-kind services being provided as part of this project. Only indicate those amounts of funding that are firm and documented commitments from the entity controlling the funds.) ODOT ITS- $20,096s |  |  |